STANDARD CONTRACT FOR TECHNOLOGY SERVICES

[USE OF THIS TEMPLATE:  ALL HIGHLIGHTED LANGUAGE MAY BE DELETED OR MODIFIED, AS APPLICABLE]

1. Parties. This is a contract for services between the State of Vermont, _____________ (hereinafter called “State”), and _____________, with a principal place of business in _____________, (hereinafter called “Contractor”). Contractor’s form of business organization is _____________. It is Contractor’s responsibility to contact the Vermont Department of Taxes to determine if, by law, Contractor is required to have a Vermont Department of Taxes Business Account Number.

2. Subject Matter. The subject matter of this contract is services generally on the subject of _____________. Detailed services to be provided by Contractor are described in Attachment A.

3. Maximum Amount. In consideration of the services to be performed by Contractor, the State agrees to pay Contractor, in accordance with the payment provisions specified in Attachment B, a sum not to exceed $________.00.

4. Contract Term. The period of Contractor’s performance shall begin on _____________, 20__ and end on _____________, 20__.

5. Prior Approvals.  This Contract shall not be binding unless and until all requisite prior approvals have been obtained in accordance with current State law, bulletins, and interpretations.

5A. Sole Source Contract for Services. This Contract results from a “sole source” procurement under State of Vermont Administrative Bulletin 3.5 process and Contractor hereby certifies that it is and will remain in compliance with the campaign contribution restrictions under 17 V.S.A. § 2950.  Instruction for when to use Section 5A: This language must be included in all sole source contracts, regardless of dollar amount. Otherwise, for contracts that result from an RFP or simplified bid, delete this language.

6. Amendment.  No changes, modifications, or amendments in the terms and conditions of this contract shall be effective unless reduced to writing, numbered and signed by the duly authorized representative of the State and Contractor.

7. Termination for Convenience. This contract may be terminated by the State at any time by giving written notice at least thirty (30) days in advance. In such event, Contractor shall be paid under the terms of this contract for all services provided to and accepted by the State prior to the effective date of termination.

8. Attachments.  This contract consists of ___ pages including the following attachments which are incorporated herein:

Attachment A – Statement of Work

  - Exhibit 1 – State Technical and Functional Requirements

  - Exhibit 2 – Preliminary Implementation Master Schedule

  - Exhibit 3 – State Third Party Software

  - Exhibit 4 – Contractor Software

Attachment B – Payment Provisions

Attachment C – “Standard State Provisions for Contracts and Grants” a preprinted form (revision date 12/7/2023)

“State of Vermont – Federal Terms Supplement (non-construction)” Instruction for when to use Section: This attachment must be included in any contract for which federal funds will be used. This language can be deleted here if this requirement is not applicable.

Attachment D – Other Terms and Conditions for Information Technology Contracts

Attachment __ – [OTHER DEPARTMENT ATTACHMENTS, AS APPLICABLE]

Attachment __ – Contractor’s [License] Agreement

Attachment __ – [Maintenance and Support/Service Level Terms]

9. Order of Precedence. Any ambiguity, conflict or inconsistency between the documents comprising this contract shall be resolved according to the following order of precedence:

- Standard Contract

- Attachment D Other Terms and Conditions for Information Technology Contracts

- Attachment C (Standard State Provisions for Contracts and Grants)

- “State of Vermont – Federal Terms Supplement (non-construction)”

- Attachment A with Exhibits

- Attachment B

- List other attachments as applicable

WE THE UNDERSIGNED PARTIES AGREE TO BE BOUND BY THIS CONTRACT

By the State of Vermont:				By the Contractor:

Date: 					 		Date:

Signature: 						Signature:

Name: 							Name:

Title: 							Title:

ATTACHMENT A

SPECIFICATIONS OF WORK TO BE PERFORMED

1.	PURPOSE

This Contract sets forth the terms and conditions under which Contractor agrees to provide to the State with a [web-based,] Contractor-supported _______________________ (the “Solution”).  The Solution shall ________________________________.

The Contractor shall provide [development and design services, project and operations management, support and maintenance, consulting, training, engineering and application development , monitoring, support, backup and recovery, change management, technology updates and upgrades and other professional services as described herein] (individually and collectively referred to herein as the “Services”), as necessary for the State’s productive use of the Solution as further set forth in this Contract.  This Contract specifies the obligations of each party with additional provisions detailed in the attached Attachments and Exhibits.

2.	EXISTING SYSTEMS.

[DESCRIBE]

3.	OBJECTIVE

This Contract identifies the tasks required by each party to implement and support the Solution through the following major activities: [development of project management planning documentation; requirements collection and validation, Solution design, data migration, configuration, integration and testing; deployment and training; operations, support, and maintenance services], all as detailed herein.

The project will be executed in phases as described herein.

The successful outcome of the project is defined by the following:

- completed in accordance with this Contract and applicable project management planning documentation;

- Resolution of all material functional and operational deficiencies prior to deployment in the production environment;

- completed within budget;

- configured to meet all specified requirements and needs of the State;

- the Solution meets and adheres to all requirements and timeframes set forth in service level terms set forth herein;

- the Solution is fully documented, including but not limited to requirements specifications, architecture, design, configuration, operational environment and user manuals; and

- trained State staff and stakeholders.

4.	PERIOD OF INSTALLATION AND IMPLEMENTATION AND TRAINING

The period of installation and implementation and training shall not exceed ________________________ months from the date of this Contract.  Support and maintenance shall begin [upon Solution deployment] and shall continue through the Contract Term as the same may be extended by the parties.

5.	DEFINITIONS. Capitalized terms used in this Contract not specifically defined in the text shall have the following meanings:

- “Certificate of Acceptance” means written certification, delivered to Contractor and signed by an authorized representative of the State, stating that any Defects in a particular Phase or the Solution discovered after implementation and testing have been corrected as required under this Contract, and that the Phase complies in all material respects with all of the applicable Requirements.

- “Certificate of Completion” means written certification, delivered to the State and signed by an authorized representative of Contractor, stating that any Defects in a particular Phase or the Solution discovered after implementation, testing and Acceptance have been corrected as required under this Contract, and that the Phase or Solution complies in all material respects with all of the applicable Solution Requirements.  The State must provide written acceptance to Contractor of any and all Certificates of Completion for them to become effective.

- “Contractor Personnel” means and refers to Contractor’s employees and employees of Contractor’s permitted subcontractors or permitted agents assigned by Contractor to perform Services under this Contract.

- “Defect” means any failure by the Solution or any Phase or component thereof to conform in any material respect with applicable Requirements.

- “Defect Correction” means either a modification or addition that, when made or added to the Solution, establishes material conformity of the Solution to the applicable Requirements, or a procedure or routine that, when observed in the regular operation of the Solution, eliminates the practical adverse effect on the State of such nonconformity.

- “Documentation” means any and all descriptions and specifications of the Requirements included herein or created or developed hereunder, operational, functional and supervisory reference guides, manuals and instructive materials, in whatever form and regardless of the media on which it may be contained, stored or transmitted, which is developed, prepared, used or otherwise available from Contractor and/or Contractor’s suppliers, in connection with and applicable to the provision, use, operation and support of the Services hereunder. Documentation shall be sufficient to enable State personnel to understand, operate, use, access, support, maintain, update and modify Services, notwithstanding that Contractor is or may be responsible for any or all of the foregoing obligations. Documentation shall also include all standards applicable to the Services, including those applicable to: (i) Contractor for its own comparable items or services; (ii) the State for its own comparable items or services; and (iii) such standards and guidelines as the parties mutually agree apply to the Services involved.

- “Final Acceptance” means the issuance of Certificate of Acceptance executed by the State which specifies the mutually agreed upon Go Live Date for the Solution.

- “Facilities” means the physical premises, locations and operations owned or leased by the State (a “State Facility”) or the Contractor (a “Contractor Facility”), and from or through which the Contractor and/or its permitted contractors will provide any Services.

- "Go Live Date." The date that the all or any part of the entire Solution is first available for use by the State in an operational, non-test environment, utilizing actual production data.

- “Phases.” A particular portion of the Solution, as set forth in the Implementation Master Schedule or as may be modified in accordance with this Contract. Unless modified by written agreement of the parties, the five project Phases are [Solution Definition and Design, Requirements Gathering, Customization, Deployment, Training and Maintenance and Support].

- “Requirements” means the State’s baseline Functional and Technical Requirements attached as Exhibit 1 to Attachment A of this Contract.

- “Service Level” means the specific level of performance Contractor is required to comply with and adhere to in providing the Services in conformity with the Requirements, consistent with the criteria and parameters specified in this Contract.  Service Level Terms are set forth in Attachment __ to this Contract.

6.	PROJECT MANAGEMENT

The scope of work as detailed below describes the services, deliverables and key assumptions.  Contractor will develop an overall project schedule that details the tasks, timelines, and deliverables for the fully integrated solution.

6.1.	CONTRACTOR PROJECT MANAGEMENT AND SUPPORT

6.1.1	CONTRACTOR’S PROJECT MANAGER

Contractor will designate an individual to serve as the “Contractor Project Manager” who will: (i) be a senior employee within Contractor’s organization, with the information, authority and resources available to properly discharge the responsibilities required hereunder; (ii) serve as primary point of contact and the single-point of accountability and responsibility for all Contract-related questions and issues and the provision of Services by Contractor; (iii) have day-to-day responsibility for, and authority to manage, State customer satisfaction; (iv) devote full time and dedicated efforts to managing and coordinating the Services; and (v) be located at State Facilities or such other appropriate location as Contractor and the State may mutually agree.

Contractor’s Project Manager shall be responsible for all tasks necessary to manage, oversee, and ensure success of the project. These tasks include documenting requirements, developing and updating project plans, assigning staff, scheduling meetings, developing and publishing status reports, addressing project issues, risks, and change orders, and preparing presentations for the State.

Contractor’s project manager shall be responsible for the successful delivery of all Contractor tasks and subtasks defined in the Project Management Plan (as defined herein).  Progress will be monitored and plans adjusted, as necessary, in project status meetings. The Project Management Plan deliverables (for both State and Contractor tasks) shall be updated by the Contractor, subject to review and approval of the State, and reports printed for each status meeting.

Contractor’s project manager shall be responsible for developing and implementing the following project management documentation:

| Deliverable | Description | Update Frequency |
| --- | --- | --- |
| Project Charter | The Project Charter provides basic information about the project. It includes a: Scope Statement (what’s in and out of scope); list of Project Deliverables; high level Project Timeline; Key Roles & Responsibilities; known Risks, Assumptions and/or Constraints. It should be signed off on by the State. | Once unless there are changes |
| Project Management Plan | The Project Management Plan will dictate specifics on how the Contractor Project Manager will administer the project and will include the following documentation: Change Management Plan (will dictate how changes will be handled including any Service level terms on over/under estimates) Communication Management Plan (will dictate what will be communicated, to who, and how often) Requirements Management Plan (will dictate the approach that the requirements will be gathered, approved, and maintained) Human Resources Management Plan (will dictate what resources will be assigned to the project, for how long, under what allocation, who they report to, and how to handle changes to the resource plan) Procurement Management Plan (will dictate how the vendor(s) will interact with the project and expectations regarding vendor relations with State resources) Quality Management Plan (will dictate the quality controls over the work being done on the project as well as determine Key Performance Indicators – this document is not limited to deliverables) Risk and Issues Management Plan (will dictate how risks and issues will be managed over the course of the project) Scope Management Plan (will dictate how the scope will be maintained to prevent “scope creep”) |  |
| Formal Acceptance Criteria | Criteria that establishes what the acceptance and rejection criteria of each document on this list. |  |
| Formal Acceptance Sign Off | Obtain sign-off at the completion of each project deliverable as defined by the formal acceptance criteria. |  |
| Change Requests | Formal document which outlines any changes to the Contract scope, schedule, budget, and resources. |  |
| Change Requests Log | Tracks the specific change requests approved and their impact to the project scope, budget and schedule. |  |
| Budget Log | Outlines original Contract costs by deliverable with billed and paid-to-date information. |  |
| Risk Log | A log of all risks (opened or closed) that could impact the project. Risks should be outlined by their impact and their potential to occur. All risks should have an owner. |  |
| Issue/Action Items/Decision Log | A Log of open and resolved/completed Issues. Issues should be outlined by their impact, owner, date of occurrence, and remediation strategy. |  |
| Decision Log | A log of all decisions made over the course of the project. Decisions should have a date and name of decider. |  |
| Requirements Documents | Finalized list of the project requirements to be approved by the State. The approach is dictated by the Requirements Management Plan (see Project Management Plan), and can include: Stated requirements document (SRD): The SRD contains current state process flows, user stories, and business rules and states the business need at a high level. Business requirements document (BRD): The BRD contains a medium level of requirements as well as required metrics of project success. Functional requirements document (FRD): The FRD contains detailed requirements that can be handed off to the Contractor for execution. |  |
| Test Plans | A description of the testing approach, participants, sequence of testing and testing preparations | Once |
| Test Cases & Results | The specific test cases to be tested and the testing results. Test Cases tie back to the project requirements (to ensure each one has been met). | Create once then update with Results |
| Implementation Master Schedule | The IMS outlines how the project will go-live and will include a mini-project plan for the exact events that need to occur assigned to the resources that need to do them and the timeframe for when they need to get done. (See Section 4.4 for more detail.) | Once per implementation |
| Project Status Reports | Provides an update on the project health, accomplishments, upcoming tasks, risks and significant issues. The Status Report and the project color being report shall be developed in consultation with the State business lead and State project manager, as set forth in greater detail in Section 4.2.2. | Weekly |
| Project Phase Audit/Gate Check | At the end of each Phase, the Contractor Project Manager shall submit an audit of all deliverables and milestones achieved during the Phase to the State Project manager for review. | Once per phase. |
| Meeting Agenda/ Minutes | All scheduled meetings will have an agenda and minutes. The minutes shall contain risk issues, action items, and decision logs. Minutes shall be transcribed over to the main logs. | Per occurrence |
| End of Project Metrics | These are metrics that reflect how well the project was performed. Metrics will be outlined in the Quality Management Plan |  |
| Lessons Learned | A compilation of the lessons learned having 20/20 hindsight. Lessons learned shall be delivered in an Excel template and collected from each of the State and Contractor project team members to get a full 360 degree view of the project in retrospect. | Once |
| Closeout Report | This report will include all the lessons learned, project metrics, and a summary of the project’s implementation and outcome in operation. | Once |

Contractor shall use State templates for the foregoing, unless otherwise approved by the State.  The State Project Manager shall be responsible for the review and acceptance of project management documentation.

Contractor’s project manager shall assist the State’s project manager (upon request) in creating materials for periodic presentations to State project sponsors and key stakeholders. Contractor’s project manager may be required to present information to, and answer questions from, State stakeholders at these presentations.

6.1.2	PROJECT MANAGEMENT AND SUPPORT

The Contractor will apply PMI (Project Management Institute’s PMBOK) principles to ensure on-time and within-budget delivery of the Solution, while meeting all of the Requirements in this Contract. The State will approve all project management methods and tools used during the project. These project management methods and tools are considered project deliverables.

6.1.3	KEY PROJECT STAFF

Contractor will perform and support the Services consistent with this Contract and the Solution Requirements. Contractor Personnel will be properly educated, trained and qualified for the Services they are to perform and Contractor will put appropriate training in place to meet initial and ongoing training requirements of Contractor Personnel assigned to perform Services.

- Contractor shall be responsible, at its own cost and expense, for any and all recruitment, hiring, Contractor-specific training, education and orientation for all Contractor Personnel assigned or to be assigned to perform Services or support the Requirements.

- All Contractor Personnel, in addition to any Contractor security policies and procedures, shall be required to comply with the security requirements in this Contract

- Contractor shall conduct its hiring process in compliance with all applicable Federal and State laws to include, but not be limited to, anti-discrimination laws.

    - (i) Eligibility for Employment:  Contractor shall verify that all prospective employees are eligible for employment in the United States.

    - (ii) Criminal Records:  Contractor or an agent of Contractor shall perform criminal background checks on all prospective employees utilizing a national criminal database acceptable to the State.  Before any Contractor Personnel begin work on the Services x) such background check shall have returned a “no record” result or, y) to the extent that the result revealed that a felony record or records exist for a given individual, the associated conviction(s) shall be unrelated to the work to be performed as specified under the Equal Employment Opportunities Commission’s EEOC Enforcement Guidance regarding the employment of convicted felons issued April 25, 2012.  Contractor shall provide the State with notice of proposed Contractor Personnel with felony or misdemeanor convictions that involve a crime against a person; a crime involving the use or misuse of computer network; a crime involving weapons, explosives or arson; a crime involving trade secret/proprietary information; a crime involving theft, dishonesty, embezzlement, breach of fiduciary duty, identity theft, or other financial-related crimes; a felony conviction for drug possession; or a crime involving the distribution or trafficking of illegal drugs and/or controlled substances.

- All Contractor Personnel providing or assigned to provide Services or otherwise in a position to obtain or have access to State Information, shall execute a non-disclosure agreement in a form acceptable to the State.

- The timing for transfer, reassignment or replacement of Contractor Personnel will be coordinated with requirements for timing and other elements of the Services so as to maintain continuity in the performance of the Services and avoid interruption or disruption to the Services or any failures to maintain Service Levels.

Contractor shall assign the following Contractor staff (“Key Project Staff”), to meet the Requirements of this Contract:

[INSERT]

Contractor will cause the Contractor Personnel filling the Key Project Staff positions to devote full time and dedicated effort to the provision of the Services and the achievement of Service Levels required for the Services, unless a lesser allocation during certain Project Phases may be agreed in writing.

6.1.4	KEY PROJECT STAFF CHANGES

Contractor shall not change the project assignment of ___________________, __________________, and _________________ for the period of project implementation.  Contractor shall not change other members of Key Project Staff without providing the State written justification, a comprehensive transition plan and obtaining prior written approval of the State. State approvals for replacement of Key Project Staff will not be unreasonably withheld.

The replacement of Key Project Staff shall have comparable or greater skills and applied experience than being replaced and be subject to reference and background checks described above.  If Contractor removes Key Project Staff for any reason without the State’s approval, Contractor agrees to replace the new Key Project Staff member if performance is unacceptable to State and provide the first thirty (30) days of a replacement resource with equivalent skill at no charge.

Notwithstanding the foregoing, the State acknowledges that Key Project Staff may become unavailable due to termination of employment for any reason, through disability or death, illness, or through leave of absence such as FMLA or National Guard duty for example. In such circumstances, Contractor shall promptly notify the State in writing of the impending or actual departure of any Key Personnel and of the qualifications and identity of proposed replacement Key Project Staff.  The State has the right to reasonably disapprove of any replacement Key Project Staff.

6.1.5	CONTROL OF CONTRACTOR PERSONNEL. Contractor shall be fully responsible for the management, compensation, and performance of all Contractor Personnel, and the filing of any and all returns and reports and the withholding and/or payment of all applicable federal, State, and local wage tax, or employment-related taxes, including, but not limited to, income taxes, gross receipt taxes, taxes measured by income, social security taxes, and unemployment taxes for Contractor and Contractor's employees. Notwithstanding the foregoing, Contractor's employees shall adhere to the State’s policies and procedures, of which Contractor is made aware while on State Premises, and shall behave and perform in a professional manner. The State, may, in its reasonable discretion, require Contractor to replace any Contractor Personnel, including but not limited to Key Project Staff, working hereunder who does not adhere to, behave, and perform consistent with the State’s policies and procedures, or otherwise engages in unprofessional or unethical conduct, or abuses any illegal substance or alcohol, or engages in illegal activities or consistently underperforms.  The State shall provide written notice to Contractor of the requirement of replacement, or with whom there are irresolvable personality conflicts. Contractor shall use reasonable efforts to promptly and expeditiously replace Key Project Staff and replace all other personnel within fifteen (15) business days of receipt of the written notice unless otherwise mutually agreed.  The State’s right to request replacement of Contractor personnel hereunder relates solely to the removal of individuals from work on this Contract with the State and does not create an employment relationship.   Nothing in this Contract authorizes the State to direct the Contractor’s termination of the employment of any individual.

6.1.6	 CONTRACTOR THIRD PARTY CONTRACTS. The State acknowledges and understands that Contractor will enter into third party contracts with the following Contractor subcontractors: (i) ___________________ for ___________________; (ii) ___________________ for ___________________; and (iii) ___________________ for the performance of Services hereunder.  Contractor shall deliver a copy of all such third party contracts to the State for review upon request.  The State hereby consents to the use by Contractor of these subcontractors, provided however that any such consent is not deemed acceptance of the terms of any subcontracts by the State.

### 6.2.	PROJECT PLANNING

The State and Contractor Project Managers will arrange for kick-off dates and procedures for managing the project – such as reporting status and resolving issues. This will provide an opportunity to introduce all key members of the project teams and walk through the project management plan and key milestones.

6.2.1.	MEETING PROTOCOLS

For regular weekly project status meetings, Contractor’s Project Manager shall provide a meeting agenda and any handouts at least one business day in advance of the scheduled meeting.

6.2.2.	PROJECT DOCUMENT STORAGE

The Contractor will establish a SharePoint site, or some other collaboration mechanism, that is accessible to the Contractor and the State. This will provide a common area for Contractor’s project documents, artifacts, and deliverables.  Access to all SharePoint sites (or other medium of collaboration) and all project material contained therein shall be delivered to the State upon completion of the project.

6.2.3. STATUS REPORTS

Contractor’s Project Manager shall provide project documentation and collaboration to meet the State’s vendor reporting requirements. If requested, the Contractor shall use the State’s Status Report template.  If no template is provided to the Contractor, the status information shall include, at a minimum: all planned tasks accomplished for the reporting period planned tasks that are incomplete, or behind schedule in the previous week (with reasons given for those behind schedule); all tasks planned for the upcoming two weeks; an updated status of tasks (entered into the Master Project Work Plan and attached to the status report – e.g., percent completed, resources assigned to tasks, etc.); and the status of any corrective actions undertaken. The report will also contain items such as the current status of the project’s technical progress and contractual obligations; achievements to date; risk management activities; unresolved issues; requirements to resolve unresolved issues; action items; problems; installation and maintenance results; and significant changes to Contractor’s organization or method of operation, to the project management team, or to the deliverable schedule, where applicable.  For all project services performed on a time and materials basis, as provided herein, the Contractor shall also provide details on staff hours, cost per activity, all expenditures and a summary of services performed for the reporting period.

The State Project Manager and Contractor’s Project Manager will come to agreement on the exact format of the project documentation and collaboration reports, at or before the project kick-off meeting.

Each report shall include a project dashboard at the top outlining the overall status of the project in terms of the standard triple constraint: cost, time, resources (using a legend or icon of green, yellow, and red based upon the following definitions):

- Green – on track to deliver committed scope by committed deadline with committed resources/funding.

- Yellow – not on track to deliver committed scope by committed deadline with committed resources/funding, but have a plan to get back to green.

- Red – not on track and currently do not have a plan to get back to green. Need project management intervention or assistance.

In the event of yellow or red overall project status, there should be a specific task(s) and/or issue(s) identified as yellow or red which are the root cause of the overall project status being yellow or red.  These items shall be presented in sufficient detail to determine the root-cause. The Status Report shall provide a link to the Risks and Issues Log for more detail.

The report shall include a budget section outlining original contract costs by deliverable with billed and paid-to-date information by deliverable and in total.

6.3	IMPLEMENTATION MASTER SCHEDULE

The Contractor has compiled a preliminary “baseline” implementation master schedule (“IMS”) using the best available knowledge at the time of Contract signing which is attached to this Attachment A as Exhibit 2.  The Contractor shall update the IMS after execution of this Contract during the Project Development as required pursuant to the terms herein (e.g., updated tasks and task descriptions, updated meeting dates, updated resource assignments, updated milestone dates).  Any such changes shall be communicated in writing by the Contractor to the State Contract Manager by executing a new or revised IMS or other documentation acceptable to the State.  Such changes are subject to State review and approval.  The parties shall work together to implement the IMS changes in accordance with the terms of this Contract; provided, however, in no event shall revisions to the IMS be deemed to amend this Contract.  Changes to project scope, term or maximum amount shall require a Contract amendment.

The IMS is an ongoing tool for anticipating and tracking changes to expectations for all project tasks, deliverables and milestones. The complete IMS is an integrated plan – that is, it includes actions and deliverables from all project areas – both Contractor and State. The complete IMS, which includes the detailed tasks and milestones, shall reside in [Microsoft Project (.mpp) format (Version 2007 or higher)] and will be shared in the ongoing communication meetings to discuss changes. State shall sign off on all deliverables from each Phase of the IMS before subsequent phase work is initiated. Once sign off is complete, Contractor and State will assess readiness to proceed with next phase.

- SCOPE OF SERVICES.

7.1	DESCRIPTION OF SERVICES. Contractor agrees to provide and shall perform the Services described herein in accordance with and subject to the terms and conditions set forth in this Contract.

7.2	Project Major Phases, Warranty and Options.   [DESCRIBE PROJECT PHASES AND DELIVERABLES FOR EACH PHASE; THIS SECTION SHOULD INCLUDE PAYMENT MILESTONES WHICH ARE THEN REITERATED IN ATTACHMENT B WITH PAYMENT AMOUNTS]

The Contractor shall, at a minimum, provide State access to a [web-based] Solution that meets the tools and functionality requirements of the State set forth in Exhibit 1 to this Attachment A.  Contractor shall use system development and configuration control methodologies and the desirable sequence of project major Phases as described herein.  Estimated dates in the following table shall be finalized in the IMS as described in Section 6.3, “Implementation Master Schedule.”

| Phase | Estimated Dates | Phase Description |
| --- | --- | --- |
| [Initiation] |  | Kick-off meeting, Planning and preparation of project management planning documentation. |
| [Requirements Gathering] |  | Contractor performs necessary requirements gathering to finalize functional and technical requirements and identify gaps between State requirements and Solution capabilities. |
| [Implementation] |  | Contractor installs and configures the Solution in a Test environment. |
| [Testing] |  | State subject matter experts perform Solution testing in in a test (not live) environment accordance with Contractor-developed Test plans. |
| [Training] |  | Contractor performs training of State personnel (train the trainer or train the user). |
| [Legacy Data Migration] |  | Contractor shall perform all necessary legacy data migrations using State-approved migration plan and data mapping templates. |
| [Deployment] |  | Contractor implements the tested and State-approved Solution in the production environment for additional State testing and Go-Live. |
| [Post-Implementation Support/Warranty] |  | Contractor shall be responsible for fixing all Defects found during the Warranty Period. All Defects found within the Warranty Period, shall be corrected by Contractor at no additional cost to the State. |

7.3.	State-Caused Delays. Contractor acknowledges that the State may not be able to meet the time frames specified in an IMS or that the State may determine that it is necessary to delay and/or modify the timing and sequencing of the implementation as provided in the IMS.  While the State is committed to the project and shall use reasonable efforts to provide staff and resources necessary to satisfy all such time frames, the State shall not be held responsible or deemed in default for any delays in Solution implementation provided the State uses its reasonable efforts to accomplish its designated responsibilities and obligations as set forth in the IMS. In addition, the State may, at its option, delay implementation and installation of the Solution, or any part thereof. Notwithstanding any provision to the contrary, if the State Significantly Delays implementation of the Solution, either party may make a Change Request in accordance with Section 10, “Change Order Process,” and, if required, an amendment to this Contract.  Contractor agrees to adjust the IMS and Payment Milestones deadlines to take into account any State-caused delays; provided, however, that Contractor shall continue to perform any and all activities not affected by such State-caused delay. In the event the State’s adjustment to the IMS causes Contractor scheduling conflicts or personnel unavailability, the State and Contractor shall prepare a revised mutually agreeable IMS which may delay the commencement and completion dates of the project and shall take into consideration the readjusted time frames and any necessary resequencing of the activities. Such readjustment, rescheduling or modification of the Project shall be at no additional cost to the State if the delays are less than or equal to thirty (30) days.

For purposes of this Section, a “Significant Delay” shall mean any delay that in itself will cause a slippage of thirty (30) calendar days or more in a Go Live date.

7.4	Third Party Resources.  From time to time State may request that Contractor obtain and provide to the State, at the State’s expense, third party Resources related to the Services but outside the scope of what Contractor is then obligated to provide hereunder, including the benefit of any volume purchasing discounts, pricing or terms available to the State or its supplier. Contractor shall notify the State at the time of any such request of any relationships Contractor may have with such suppliers that may be of benefit to the State in this respect. To the extent that State may have a more favorable relationship with any third party supplier, upon notice from State, Contractor agrees to consider such Resources from State’s designated supplier. Contractor will not add an administrative fee or other markup to any third party Resources it procures on behalf of or for the benefit of State and the Services provided hereunder.

7.5	State Third Party Software.  A list of all Third Party Software licensed by the State for purposes of Contractor’s performance of the Services is attached to this Attachment A as Exhibit 3.  Contractor will assume operational and financial responsibility for such Third Party Software and any related maintenance obligations to the same extent as if Contractor were the licensee of such Third Party Software. Contractor will cease use of such Third Party Software upon expiration or termination of this Contract.

8.	ACCEPTANCE

8.1.	Acceptance Testing by the State Following Implementation. After Contractor provides written notice to the State that it has completed a Phase of the Solution, the State shall, in accordance with the Formal Acceptance Criteria agreed by the parties, and with full cooperation and assistance from Contractor, conduct all such inspections and tests of the Phase as the State may deem necessary or appropriate to determine whether any Defects exist in the Phase as implemented and whether the Phase as installed materially complies with all of the Installation Test Specifications and Phase specifications as set forth in the Requirements and detailed IMS. Such inspections and tests shall be over a duration mutually agreed upon by the State and Contractor, per Phase, from the date a notice of completion is issued (the “Acceptance Period”).  Contractor shall correct all Defects during the Acceptance Period, demonstrate to the State that correction of such Defects has been made, and after so demonstrating correction, shall issue to the State a written Certificate of Completion indicating that no Defects are known to exist in the Phase and/or Solution.  The State shall be deemed to have accepted and approved the particular Phase or Solution only upon the State’s delivery to Contractor of a signed, written Certificate of Acceptance indicating that the Phase or the Solution, as the case may be, as completed, materially performs in accordance with the Requirements.

If at the end of the Acceptance Period, the State has not issued a signed Certificate of Acceptance to Contractor for that Phase or the Solution, the State may, in its sole discretion, extend the Acceptance Period; provided, however, that the State shall respond within five (5) business days of a written request by Contractor issued after the end of the original Acceptance Period to provide Contractor with the State’s status of approval or disapproval for that Phase or the Solution.  Any rejection must be in writing and specify the reason for the rejection and must be based upon the continued existence of a Defect in the Phase or Solution or failure of the Phase or Solution to materially perform in accordance with the Requirements. The Certificate of Acceptance shall not be unreasonably withheld by the State.  If a Certificate of Acceptance for a Phase or the Solution is signed and delivered by the State, Contractor shall sign said Certificate, with both parties receiving a copy thereof.

9.	THIRD PARTY COOPERATION

The State may hire other independent contractors as it may require to assist with the project. Contractor will cooperate with the State and the third party, including provision of: (i) written Documentation requested by the State; (ii) commercially reasonable assistance and support services to such third party; and (iii) reasonable access to Contractor as necessary for such third parties to perform their work. The State shall use reasonable efforts to require such third parties to comply with Contractor’s reasonable requirements regarding confidentiality, operations, standards, and security. Contractor shall support and maintain such third party work product, provided the service provider complies with any Documentation applicable to Contractor in respect of the Services involved.

10.	CONTRACT/PROJECT CHANGE ORDER PROCESS

[NOTE: AS EXPLAINED HEREIN, THIS SECTION IS NOT APPLICABLE FOR ANY AND EVERY RFP AND SHOULD BE DELETED AS APPROPRIATE]

For projects involving IT Implementation services, where frequent and/or multiple minor changes to the project schedule or deliverables are anticipated, the following process may be utilized to effectuate such minor changes without undue project delays (“Change Orders”).

Changes to a Contract during its term may incur additional costs and possible delays relative to the project schedule, or may result in less cost to the State (for example, the State decides it no longer needs a deliverable in whole or part) or less effort on the part of a selected vendor.  A Change Order shall define the effort involved in implementing the change, the total cost or associated savings to the State, of implementing the change, and the effect, if any, of implementing the change on the project schedule.

Any change that alters the essential terms of the original contract, including any change that expands or decreases the statement of work, the contract duration, the payment terms and/or the contract maximum amount, shall require a Contract Amendment in accordance with State contracting policies and procedures. Under no circumstances may a Change Order be used where a Contract Amendment is otherwise required pursuant to the Contract Amendments, Approval and Execution process set forth in State Administrative Bulletin 3.5.

Change Orders will be developed jointly and every effort will be made to adhere to the approved Project Plan.  The Project Manager for the State and the Project Manager for a Contractor will decide whether a Change Order is necessary.  If a Change Order is necessary, the Project Manager for requesting party will prepare a Change Order Request detailing the impacts on scope, schedule, deliverables, resources, and cost.  The Change Order Request must be submitted to the non-requesting party for review. The non-requesting party will make its best efforts to either approve or deny the Change Order in writing within (10) business days. In no event shall any delay in the approval or denial of a Change Request constitute a deemed approval by the State.

The State will not pay for the effort involved in developing a Change Order.  The Contractor shall bear the cost of estimating the cost or savings, time, and Contractor resources required to implement all Change Order Requests forthcoming from the State during the course of the Project.

All Change Orders that are mutually agreed upon must:

- be in writing and describe, with specific reference to the applicable section(s) of the contract, what is being added, deleted or otherwise modified;

- be signed by both the State and the Contractor;

- include the original contract number and a sequential Change Order number;

- include Contractor certifications regarding Taxes, Debarment, and Child Support, as detailed in State Administrative Bulletin 3.5, Section XIII(A)(c); and

- be consolidated into a formal Contract Amendment whenever an amendment would otherwise be required by State Administrative Bulletin 3.5.

ATTACHMENT B

PAYMENT PROVISIONS

The maximum dollar amount payable under this contract is not intended as any form of a guaranteed amount. The Contractor will be paid for products or services actually delivered or performed, as specified in Attachment A, up to the maximum allowable amount specified on page 1 of this contract.

- Prior to commencement of work and release of any payments, Contractor shall submit to the State:

  - a certificate of insurance consistent with the requirements set forth in Attachment C, Section 8 (Insurance), and with any additional requirements for insurance as may be set forth elsewhere in this contract; and

  - a current IRS Form W-9 (signed within the last six months).

- Payment terms are Net 30 days from the date the State receives an error-free invoice with all necessary and complete supporting documentation.

- Contractor shall submit detailed invoices itemizing all work performed during the invoice period, including the dates of service, rates of pay, hours of work performed, and any other information and/or documentation appropriate and sufficient to substantiate the amount invoiced for payment by the State.  All invoices must include the Contract # for this contract.

- Invoices shall be submitted to the State at the following address: ________________

- Contractor shall submit invoices to the State upon State Acceptance of a deliverable in accordance with the schedule for delivered products, or rates for services performed set forth below:

## Specify Milestone Deliverable Payment Schedule, retainage (if any) and release point(s).

## Hardware/Software

## Monthly Services

## Other Included Services

## Optional Services

## Withheld Amount

5.	EXPENSES:  The fee for services shall be inclusive of Contractor expenses.

6.	RETAINAGE:  In the discretion of the State, a contract resulting from this RFP may provide that the State withhold a percentage of the total amount payable for some or all deliverables, such retainage to be payable upon satisfactory completion and State acceptance in accordance with the terms and conditions of the contract.  If AGENCY/DEPT knows at the time of RFP that it will require particular retainage provisions, it should specify those details in Attachment B of the Standard Contract Form that will be attached to this RFP.

ATTACHMENT C: STANDARD STATE PROVISIONS

FOR CONTRACTS AND GRANTS

Revised December 7, 2023

“Attachment C: Standard State Provisions for Contracts and Grants” (revision version dated December 7, 2023) constitutes part of this Agreement and is hereby incorporated by reference as if fully set forth herein and shall apply to the purchase of all goods and/or services by the State under this Agreement. A copy of this document is available online at: https://bgs.vermont.gov/purchasing-contracting/forms.

ATTACHMENT D

OTHER TERMS AND CONDITIONS FOR INFORMATION TECHNOLOGY CONTRACTS

Use this attachment to include language advisable for your particular IT procurement. Suggested language is available online at: http://bgs.vermont.gov/purchasing‐ contracting/forms.

There are two versions of IT Attachment D available online. Use one or the other as a starting point, depending on the type of services involved. Please note that suggested language is not “one size fits all”. Users are expected to tailor the provisions to meet the particular requirements.

It is critical that you include specifications in this Attachment D that are appropriate for the level of sensitivity of the data.

YOU MUST CLASSIFY YOUR DATA by determining whether the IT system or services you seek to procure will be transmitting, storing, or generating data that contains sensitive or personal information or information that is subject to any law, rule or regulation providing for specific compliance obligations (including, but not limited to, PII subject to Chapter 62 of Title 9 of the Vermont Statutes, HIPAA, HITECH, FERPA and/or IRS Pub. 1075).

If the procurement involves protected health information (PHI) and/or federal tax information (FTI), Contact ADS Security for assistance in determining the appropriate language to include in the RFP at: ADS.InformationSecurity@vermont.gov .